# Project Execution Plan

# EVA Smart Solutions (Client: Troy)

# Nikki, Derek, Muhammad, Ishan

# Mission Statement

Deliver a cohesive, secure, and easy-to-maintain web presence for EVA Smart Solutions that Troy can operate independently after handoff. The site consolidates lead capture through a single Mailchimp-integrated Connect page, presents EVA’s Consulting, Coaching, and EVOLVE offerings in the streamlined layout Troy prefers, and ships with written documentation and video tutorials so she can confidently maintain and grow the site as the sole post-launch administrator.

# weekly goals for remaining work weeks

[The table below lists out the five remaining work weeks (including the current one). Next to each week, list one or more goals that need to be accomplished by the end of the week to ensure your project can be completed by the end of the semester.]

| Week | Goal(s) |
| --- | --- |
| 7 | Finalize homepage copy and site navigation structure. Kick off the Consulting page restructure — replace the tabbed layout with a box layout per Troy’s feedback. Align team on scope for the Connect page and the Coaching diagram. |
| 8 | Complete the Consulting page restructure. Draft the initial Coaching diagram. Research CRM/email options (Mailchimp free tier vs. Standard plan) and prepare a pricing comparison for Troy. Muhammad leads research on Squarespace-vs-Vite content migration feasibility. |
| 9 | Present Mailchimp pricing options to Troy and confirm the CRM decision (approved on 4/19). Finalize Connect page field list with Troy: Name, Title (between Name and Company), Company, “Add me to the CEO Visionary Waitlist” checkbox, and a confidentiality disclaimer at the bottom. Continue Squarespace-vs-Vite platform research. |
| 10 | Build the Connect page form using a portable pattern (Mailchimp embedded form) that works on both the Vite site and Squarespace. Wire up the Mailchimp list and Visionary Waitlist tag. Finalize the Squarespace-primary vs. Vite-supplementary decision with Troy based on the team’s migration research. Confirm custom domain purchase for “EVA Smart Solutions.” |
| 11 | Migrate or embed the final pages into the chosen platform. Complete the user manual and record video tutorials for Troy, focused on editing site content, exporting Mailchimp contacts, and running email campaigns. Run full QA across all pages. Hold the final handoff meeting with Troy and confirm she can operate the site independently. |